PRODUCTION-GRADE ETL PIPELINE

IN A DOCKERIZED ENVIRONMENT

Project Sprint Plan  |  June – July 2026  |  MNC Placement Portfolio

## TEAM OVERVIEW

| MUSAB SK Data Engineer | SHIFA Cloud / Infra Engineer | ASAD SDET / QA Engineer |
| --- | --- | --- |
| Current Skills • SQL • PostgreSQL • Python • ETL • Excel Advanced Building During Project • Databricks • Data Modeling | Current Skills • Python Basic • DSA Mid • GitHub Basic Building During Project • Docker • Docker Compose • Linux • CI/CD Exposure | Current Skills • C Basic • Python Basic • Communication Building During Project • Python Mid • Test Automation • API Testing • QA Documentation |

## PROJECT OVERVIEW

| Project | Production-Grade ETL Pipeline in a Dockerized Environment |
| --- | --- |
| Start Date | June 1, 2026 |
| Target Completion | July 10, 2026 |
| Duration | ~6 Weeks ¦ 17–18 hours/week total |
| Total Sprints | 6 Sprints (1 week each) |
| Goal | Resume-grade, interview-discussable ETL system simulating MNC enterprise data workflows |

## SYSTEM ARCHITECTURE

Pipeline Flow Raw CSV Input → Extract (Python) → Staging Table (PostgreSQL) → Transform (Python) → Processed Table → Failed Rows Table → Run Logs

| Component | Technology | Owner |
| --- | --- | --- |
| ETL Scripts | Python + pandas + psycopg2 | Musab |
| Database | PostgreSQL 15 (Docker container) | Musab + Shifa |
| Containerization | Docker + Docker Compose | Shifa |
| Log Persistence | Docker Named Volume | Shifa |
| Test Suite | pytest + psycopg2 assertions | Asad |
| QA Documentation | Markdown QA Reports | Asad |

# SPRINT 1  |  Foundation Setup & Environment Initialization

| Dates | June 1 – June 8 |
| --- | --- |
| Objective | Establish the project repository, Docker environment, PostgreSQL schema, and ETL skeleton so every member has a working local system before real development begins. |

### TASK DELEGATION BY MEMBER

| MUSAB — Data Engineer | SHIFA — Cloud / Infra | ASAD — SDET / QA |
| --- | --- | --- |
| • Design PostgreSQL schema (staging, processed, failed_rows, run_logs) | • Initialize GitHub repository with branch protection rules | • Write schema validation script: verify all tables exist |
| • Write CREATE TABLE SQL scripts with correct types & constraints | • Write Dockerfile for Python ETL service | • Check column names, types, NOT NULL constraints via psql metadata |
| • Set up local Python virtualenv with dependencies | • Write docker-compose.yml (postgres + python services) | • Document expected schema in QA_SCHEMA.md |
| • Create .env.example for DB credentials | • Map volumes for CSV input and DB persistence | • Run smoke test on docker-compose environment |
| • Validate schema manually with psql | • Test docker-compose up from scratch — zero manual steps | • Log first QA report: environment health check |

### SKILLS REQUIRED BEFORE SPRINT

- SQL basics (Musab)

- GitHub basics (Shifa)

- Python basics (Asad)

### NEW SKILLS BUILT DURING SPRINT

- Docker + Compose (Shifa)

- PostgreSQL schema design (Musab)

- DB introspection testing (Asad)

WHY THIS MATTERS IN INDUSTRY Every real data engineering project begins with infra setup and schema design. Skipping this phase causes environment drift, credential leaks, and untestable pipelines later.

### EXPECTED OUTPUT / DELIVERABLES

Running docker-compose environment with PostgreSQL schema, Python container, and QA schema validation report.

### COMMON BLOCKERS & BEGINNER MISTAKES

- Port conflicts on 5432 — always parameterize in .env

- Volume not persisting — check bind mounts vs named volumes

- psql not found inside Python container — confirm base image

- Schema created but container restarts wipe it — use init SQL scripts

✓ DONE WHEN docker-compose up starts cleanly, psql can connect, all 4 tables exist, schema validation script passes green.

# SPRINT 2  |  ETL Core — Extract & Load Raw Data

| Dates | June 9 – June 15 |
| --- | --- |
| Objective | Build the Extract and Load phases of the pipeline. Raw CSV data must be read, minimally validated, and loaded into the staging table. No transformation yet. |

### TASK DELEGATION BY MEMBER

| MUSAB — Data Engineer | SHIFA — Cloud / Infra | ASAD — SDET / QA |
| --- | --- | --- |
| • Write extract.py: read CSV with pandas, handle encoding/delimiter edge cases | • Mount CSV input directory as Docker volume | • Write test_extract.py: test with valid CSV, empty CSV, malformed CSV |
| • Write load.py: INSERT raw rows into staging table using psycopg2 | • Set DB connection env vars in docker-compose.yml | • Verify row count in staging matches source CSV after load |
| • Add run_id to each staging row for traceability | • Ensure Python container restarts cleanly between runs | • Test run_logs table gets populated on each run |
| • Handle file-not-found and empty-file errors gracefully | • Test re-running docker-compose without data corruption | • Simulate missing file — confirm error is caught, not crash |
| • Log each batch run to run_logs table (start time, row count, status) | • Document how to drop and re-seed the staging table | • Write EL Phase QA Report |

### SKILLS REQUIRED BEFORE SPRINT

- Python + pandas basics

- psycopg2 install

- Docker volumes from Sprint 1

### NEW SKILLS BUILT DURING SPRINT

- CSV ingestion patterns (Musab)

- Volume + env var management (Shifa)

- Row count assertion testing (Asad)

WHY THIS MATTERS IN INDUSTRY Extract and Load are the most data-loss-prone phases in any pipeline. Every enterprise ETL system logs each run with row counts and timestamps — this is non-negotiable.

### EXPECTED OUTPUT / DELIVERABLES

extract.py + load.py that ingest sample CSV into staging table. run_logs populated. QA tests passing.

### COMMON BLOCKERS & BEGINNER MISTAKES

- pandas read_csv silently drops rows with bad encoding — use errors='replace'

- psycopg2 connection string format differs from SQLAlchemy — read docs carefully

- run_id not consistent across extract and load — define it once at pipeline start

- Docker env vars not passed through — check docker-compose environment block

✓ DONE WHEN CSV loads into staging with correct row count. run_logs entry created. All Asad's EL tests pass.

# SPRINT 3  |  ETL Core — Transform & Process Data

| Dates | June 16 – June 22 |
| --- | --- |
| Objective | Build the Transform phase: clean the staging data, apply business rules, isolate failed rows, and write clean records to the processed table. |

### TASK DELEGATION BY MEMBER

| MUSAB — Data Engineer | SHIFA — Cloud / Infra | ASAD — SDET / QA |
| --- | --- | --- |
| • Write transform.py: null removal, type casting, deduplication, field normalization | • Add PYTHONPATH and config file mount to docker-compose | • Write test_transform.py: valid rows → processed, null rows → failed_rows |
| • Route rows failing validation to failed_rows table with reason column | • Ensure transform service runs after load completes (depends_on) | • Test deduplication: insert 2 identical rows, verify only 1 in processed |
| • Write clean records to processed table | • Test full pipeline restart: staging → transform → processed in sequence | • Verify failed_rows table has correct reason text |
| • Update run_logs with processed count, failed count, end time | • Add health check on postgres container | • Test type casting: non-numeric in numeric field goes to failed_rows |
| • Parameterize transformation rules via config dict or YAML | • Document container execution order and restart policy | • Write Transformation QA Report with pass/fail matrix |

### SKILLS REQUIRED BEFORE SPRINT

- pandas transform ops (Musab)

- depends_on in Docker Compose (Shifa)

- pytest basics (Asad)

### NEW SKILLS BUILT DURING SPRINT

- Data quality patterns (Musab)

- Service orchestration (Shifa)

- Assertion-based QA testing (Asad)

WHY THIS MATTERS IN INDUSTRY Transformation is where most pipeline bugs hide. Quarantining failed rows rather than silently dropping them is a standard enterprise pattern — it enables auditability and reprocessing.

### EXPECTED OUTPUT / DELIVERABLES

transform.py routing clean/dirty rows correctly. failed_rows populated with reasons. Asad's transform test suite passing.

### COMMON BLOCKERS & BEGINNER MISTAKES

- depends_on doesn't wait for DB to be ready — use a wait-for-it script or retry logic

- Silent data loss: pandas dropna() removes rows without logging — always route to failed_rows instead

- Deduplication logic unclear — define primary key for the dataset first

- YAML config mount path wrong inside container — always print config path on startup

✓ DONE WHEN Full E→L→T runs in sequence via docker-compose. Clean rows in processed table. Failed rows in failed_rows. run_logs fully populated. All QA tests green.

# SPRINT 4  |  Logging, Error Handling & Pipeline Reliability

| Dates | June 23 – June 29 |
| --- | --- |
| Objective | Harden the pipeline with structured logging, proper exception handling, and retry/recovery patterns. This sprint separates a prototype from a production-grade system. |

### TASK DELEGATION BY MEMBER

| MUSAB — Data Engineer | SHIFA — Cloud / Infra | ASAD — SDET / QA |
| --- | --- | --- |
| • Replace print() with Python logging module (INFO, WARNING, ERROR levels) | • Mount /logs directory as Docker volume for log persistence | • Write test_logging.py: verify log file is created and non-empty after run |
| • Write logs to /logs/pipeline.log inside container | • Set LOG_LEVEL env var in docker-compose | • Check log contains ERROR entry when bad data is injected |
| • Wrap each phase in try/except with descriptive error messages | • Test: kill postgres mid-run, verify Python container logs error and exits cleanly | • Simulate DB connection failure — verify graceful error, not traceback dump |
| • Add row-level error logging: which row failed and why | • Add container restart policy: on-failure with max retries | • Verify run_logs error_message populated on failed runs |
| • Update run_logs: add error_message column for failed runs | • Verify logs persist after docker-compose down | • Write Reliability QA Report: failure scenarios tested and outcomes |

### SKILLS REQUIRED BEFORE SPRINT

- Python logging module

- Docker restart policies

- Exception handling patterns

### NEW SKILLS BUILT DURING SPRINT

- Structured logging (Musab)

- Volume-backed log persistence (Shifa)

- Failure scenario testing (Asad)

WHY THIS MATTERS IN INDUSTRY In production, pipelines run unattended. Without structured logging and graceful failure handling, on-call engineers cannot diagnose failures at 2am. This is table stakes for any real data platform.

### EXPECTED OUTPUT / DELIVERABLES

Structured log file persisted via Docker volume. run_logs with error info. Asad's reliability test suite covering 4+ failure scenarios.

### COMMON BLOCKERS & BEGINNER MISTAKES

- Logging config applied after some log calls — set up logging at top of main() before any imports run code

- Log file not created — check volume mount path matches Python log handler path

- try/except catching Exception too broadly — catch specific exceptions, log others as CRITICAL

- Restart policy loops on bad config — add max_retries to prevent infinite loops

✓ DONE WHEN pipeline.log generated on every run. Errors logged correctly. 4 failure scenarios pass Asad's tests. run_logs reflects error state.

# SPRINT 5  |  Batch Processing & Full Pipeline Integration

| Dates | June 30 – July 6 |
| --- | --- |
| Objective | Extend the pipeline to handle multiple CSV files in batch mode. Wire all phases into a single entrypoint script. Run end-to-end integration testing. |

### TASK DELEGATION BY MEMBER

| MUSAB — Data Engineer | SHIFA — Cloud / Infra | ASAD — SDET / QA |
| --- | --- | --- |
| • Write main.py: orchestrate extract → load → transform in sequence | • Update docker-compose CMD to run main.py as entrypoint | • Write test_batch.py: load 3 CSVs, verify all processed |
| • Loop over all CSV files in input directory | • Mount multi-file CSV directory for batch test | • Test idempotency: run same batch twice — no duplicate rows in processed |
| • Assign unique run_id per file batch | • Test: add new CSV while container is running — should pick up on next run | • Verify run_logs has one entry per file per run |
| • Skip already-processed files using run_logs state check | • Create run.sh wrapper script for clean pipeline execution | • Test with one bad CSV in batch — others should still process |
| • Write batch summary: total files, rows processed, rows failed | • Write SETUP.md: complete instructions from clone to first run | • Write Integration Test Report covering full pipeline |

### SKILLS REQUIRED BEFORE SPRINT

- Python file I/O loops

- Docker entrypoint config

- pytest fixtures

### NEW SKILLS BUILT DURING SPRINT

- Batch pipeline design (Musab)

- Entrypoint scripting (Shifa)

- Integration testing patterns (Asad)

WHY THIS MATTERS IN INDUSTRY Real ETL pipelines process hundreds of files daily. Idempotency (running twice doesn't duplicate data) and partial failure isolation (one bad file doesn't kill the batch) are core enterprise requirements.

### EXPECTED OUTPUT / DELIVERABLES

main.py running full batch pipeline. SETUP.md. Asad's integration test suite passing including idempotency and partial failure tests.

### COMMON BLOCKERS & BEGINNER MISTAKES

- run_id collision across files — generate UUID per file, not per run

- Idempotency broken — check existing processed rows by source_file + run_id before inserting

- One bad CSV crashes entire batch — wrap each file in try/except at batch loop level

- docker-compose CMD vs ENTRYPOINT confusion — use CMD for overridable defaults

✓ DONE WHEN Batch of 3+ CSVs processes correctly. Idempotency test passes. Partial failure test passes. SETUP.md tested by Shifa on clean machine.

# SPRINT 6  |  Documentation, QA Finalization & Portfolio Packaging

| Dates | July 7 – July 10 |
| --- | --- |
| Objective | Freeze the codebase. Write production-grade documentation. Package the project for GitHub portfolio and interview discussion. No new features — only polish and clarity. |

### TASK DELEGATION BY MEMBER

| MUSAB — Data Engineer | SHIFA — Cloud / Infra | ASAD — SDET / QA |
| --- | --- | --- |
| • Write ETL_DESIGN.md: architecture decisions, schema rationale, transformation rules | • Finalize SETUP.md with prerequisites, step-by-step setup, teardown instructions | • Finalize all test files with clear test names and docstrings |
| • Add docstrings to all Python modules | • Write INFRA.md: Docker architecture, container roles, volume strategy | • Write QA_REPORT.md: all test cases, pass/fail outcomes, edge cases covered |
| • Write DATA_DICTIONARY.md: all table columns with types and descriptions | • Clean up docker-compose.yml with comments on every section | • Create TESTING_GUIDE.md: how to run the test suite |
| • Create sample dataset (anonymized) for demo purposes | • Test SETUP.md from scratch on a clean environment | • Write 3 edge case scenarios with expected behavior documented |
| • Record 2–3 interview talking points about pipeline design decisions | • Record 2–3 interview talking points about infra decisions | • Record 2–3 interview talking points about QA strategy |

### SKILLS REQUIRED BEFORE SPRINT

- Markdown documentation

- pytest report generation

- Technical writing basics

### NEW SKILLS BUILT DURING SPRINT

- Architecture documentation (Musab)

- Infra documentation (Shifa)

- QA report writing (Asad)

WHY THIS MATTERS IN INDUSTRY In MNC environments, undocumented projects don't exist. Documentation is what allows a new team member to onboard in hours. A well-documented project on GitHub signals engineering maturity to interviewers.

### EXPECTED OUTPUT / DELIVERABLES

Fully documented GitHub repo: README, ETL_DESIGN, INFRA, QA_REPORT, DATA_DICTIONARY, SETUP, TESTING_GUIDE. Project ready for portfolio and interview.

### COMMON BLOCKERS & BEGINNER MISTAKES

- Documentation written after understanding fades — write it while building each sprint

- README too generic — must explain what the project does, why the architecture was chosen, and how to run it

- Test names unclear — pytest test names ARE the documentation; make them descriptive

- Sample data contains PII — always anonymize or generate synthetic data for portfolio projects

✓ DONE WHEN All documentation complete. Test suite runs clean on a fresh clone. Every team member can answer 'walk me through your contribution' in under 2 minutes without looking at notes.

# INTERVIEW PREPARATION GUIDE

## Questions Every Team Member Must Own

| MUSAB — Data Engineer | SHIFA — Cloud / Infra | ASAD — SDET / QA |
| --- | --- | --- |
| • Walk me through the ETL pipeline you built. • How did you handle failed rows? • Why PostgreSQL staging tables? • How did you ensure data quality? • What does run_logs track and why? | • Why Docker for this project? • What's in your docker-compose.yml? • How did you handle service startup order? • How are logs persisted across runs? • What would you add for production deployment? | • What did your test suite cover? • How did you test for idempotency? • What failure scenarios did you simulate? • How did you validate transformation logic? • What's in your QA report? |

## PROJECT COMPLETION CHECKLIST

- PostgreSQL schema: 4 tables (staging, processed, failed_rows, run_logs)

- Dockerized environment: runs from scratch with docker-compose up

- Full ETL pipeline: Extract → Load → Transform → Log

- Batch processing: handles multiple CSVs with idempotency

- Structured logging: persisted to volume, ERROR-level failures captured

- Test suite: unit + integration + failure scenario tests (Asad)

- README.md: project overview, architecture diagram description, quick start

- ETL_DESIGN.md: architecture decisions and schema rationale (Musab)

- INFRA.md: Docker architecture and container strategy (Shifa)

- QA_REPORT.md: all test cases with outcomes (Asad)

- SETUP.md: tested on clean machine (Shifa)

- TESTING_GUIDE.md: how to run the test suite (Asad)

- DATA_DICTIONARY.md: all table columns documented (Musab)

- Sample dataset (anonymized) committed to repo

- Each member has 2–3 rehearsed interview talking points